Call for Expression of Interest (EOI)

Engagement of Local IT Implementers for Multi-Tenant EMR Deployment and Sustainability in Ethiopia

1. Introduction and Background

Palladium, in close collaboration with the Ministry of Health of Ethiopia, is supporting the implementation of a national Multi-Tenant Electronic Medical Record (EMR) platform across selected public health facilities. This initiative represents a strategic investment under Ethiopia’s digital health transformation agenda, aimed at strengthening the national health information ecosystem. The Multi-Tenant EMR platform is designed to enhance clinical documentation, improve data quality and interoperability, support continuity of care, and enable timely, evidence-based decision-making across all levels of the health system. Recognizing that successful EMR implementation requires more than software deployment, this initiative places strong emphasis on facility-level infrastructure readiness, continuous technical support, and sustained local capacity development. Many health facilities currently face systemic constraints, including limited network infrastructure, inadequate on-site technical expertise, and delayed access to support services, factors that directly affect system adoption and performance. To address these challenges and ensure long-term sustainability, Palladium seeks to engage qualified and capable local IT firms and technical service providers to support the end-to-end EMR implementation lifecycle, from infrastructure setup and system deployment to post-implementation support and ongoing maintenance.

2. Objective of the Expression of Interest

The primary objective of this EOI is to identify, assess, and prequalify competent local IT implementers who can deliver high-quality, responsive, and contextually appropriate technical support for the Multi-Tenant EMR system at the health facility level.

Selected implementers will play a critical role in:

- Enabling reliable and secure IT infrastructure

- Supporting efficient EMR deployment and configuration

- Facilitating user adoption and system utilization

- Ensuring continuity of technical support and system performance

This engagement is also intended to contribute to the development of a sustainable national health IT ecosystem, reducing long-term dependence on external technical assistance.

3. Scope of Services

Selected firms/service providers will be engaged to deliver a comprehensive package of technical services, including but not limited to the following:

3.1 Infrastructure Assessment and Deployment

- Conduct detailed health facility readiness assessments, including power, connectivity, and physical infrastructure

- Design, install, and configure Local Area Networks (LANs) tailored to facility layouts and service delivery workflows

- Procure (as applicable), install, and configure networking equipment, including routers, switches, access points, and structured cabling

- Ensure secure, stable, and scalable connectivity across all service delivery points

- Support installation and configuration of servers, client machines, and peripheral devices

3.2 EMR System Implementation Support

- Support installation, configuration, and optimization of the Multi-Tenant EMR system at facility level

- Participate in system testing, validation, and quality assurance processes

- Provide hands-on technical support during system deployment and go-live activities

- Ensure compliance with national standards, implementation protocols, and interoperability requirements

- Liaise effectively with Palladium’s central technical team and MoH stakeholders

3.3 Training and Capacity Building

- Participate in national and regional Training-of-Trainers (ToT) programs

- Deliver structured on-site training to healthcare workers, data clerks, and IT focal persons

- Provide continuous hands-on mentorship during early system adoption

- Reinforce adherence to standard operating procedures and best practices in EMR use

3.4 Data Migration and Digitization

- Support migration of priority datasets from legacy electronic systems and paper-based records

- Conduct data extraction, cleaning, validation, and transformation activities

- Facilitate digitization of paper records where required

- Ensure data integrity, completeness, and alignment with EMR data standards

3.5 Post-Deployment Technical Support

- Provide timely on-site and remote technical support following system deployment

- Troubleshoot hardware, software, and network-related issues

- Monitor system usage, performance, and user feedback

- Maintain detailed documentation of incidents, resolutions, and recurring challenges

3.6 Preventive and Corrective Maintenance

- Conduct routine system health checks and preventive maintenance

- Address minor technical issues promptly at facility level

- Escalate complex issues through established support channels

- Contribute to continuous system improvement through structured feedback

4. Eligibility and Qualification Requirements

4.1 Mandatory Requirements

Interested applicants must meet the following minimum criteria:

- Be a legally registered IT firm or recognized technical service provider in Ethiopia

- Demonstrate proven experience in:

  - Network design, installation, and management (LAN/WAN)

  - IT systems deployment, support, and maintenance

4.2 Preferred Qualifications

Preference will be given to firms with:

- Demonstrated experience in Health Information Systems (HIS), EMR platforms, or digital health implementations

- Availability of multidisciplinary technical teams, including:

  - Network engineers and system administrators

  - Health informatics or EMR implementation specialists

- Familiarity with healthcare service delivery environments and workflows

4.3 Additional Evaluation Considerations

- Geographic presence or demonstrated operational capacity across target regions

- Strong institutional capacity for training, documentation, and stakeholder engagement

- Proven track record of reliability, responsiveness, and quality delivery

- Ability to work collaboratively with government and development partners

5. Implementation Modality

The engagement will be implemented through a phased and structured approach:

- Phase 1: Prequalification and Onboarding
Screening, evaluation, and contracting of eligible firms, followed by orientation on project objectives, technical architecture, and implementation standards.

- Phase 2: Capacity Building and Certification
Intensive technical and functional training, including hands-on participation in initial deployments.

- Phase 3: Facility-Level Deployment
Execution of infrastructure setup, EMR installation, configuration, and go-live support.

- Phase 4: Post-Deployment Support and Continuous Improvement
Ongoing technical support, mentorship, performance monitoring, and knowledge transfer.

6. Expected Results and Impact

Through this engagement, the program aims to achieve:

- Reliable and scalable IT infrastructure across participating health facilities

- Successful deployment and sustained use of the Multi-Tenant EMR system

- Improved quality, completeness, and accessibility of health data

- Enhanced user confidence, adoption, and system utilization

- Reduced system downtime and improved responsiveness to technical issues

- Strengthened local technical capacity and institutional ownership

7. Submission Requirements

Interested firms are invited to submit an Expression of Interest comprising:

- Company profile, including legal registration and organizational structure

- Summary of relevant technical experience and past assignments

- Description of available technical personnel and expertise

- Geographic coverage and operational capacity

8. Submission Instructions

- EOI submissions should be sent electronically to:
eyob.hailegiorgies@thepalladiumgroup.com

- Subject Line: EOI – Local IT Implementers for Multi-Tenant EMR Deployment

- Submission Deadline: 10 May 2026

9. Important Notes

- This EOI is intended for prequalification purposes only and does not constitute a solicitation for financial proposals.

- Palladium reserves the right to accept or reject any submission without assigning any reason.

- Only shortlisted applicants will be invited to participate in subsequent procurement processes.